Lego NXT 2.0 Robot
Project plan

Project

Degree Programme in Business Information Technology

Visamäki, spring/autumn year

List your names here
N N, role
N N, role
….

ABSTRACT

Visamäki
Degree Programme in Business Information Technology

Authors	Juho Jauhiainen, Joni Korhonen,
Miikka Koskinen, Veeti Liljedahl	Year 2017

Subject of Project	Lego NXT 2.0 Robot

ABSTRACT

This project is part of our object-oriented programming course and
the goal of this project is to help us better understand Java based
programming, how it can be handled with object-oriented solutions
and how to use it to create a simple controll interface for an device
(in this case, the Lego NXT robot).

Start writing your abstract here.
Your abstract should include the following:
- Project background (and commissioner of Project)
- objectives/aims of Project
- theory applied in Project or existing information and/or expertise
- working/research methods, material used
- main results
- conclusions, development ideas, further actions etc.

The length of the abstract is 1 page.

Keywords	Lego, Robotics, Movement, Sensors, Controll.

Pages	XX p. + appendices XX p.

CONTENTS

Appendix 1	Title of appendix

# INTroduction
Project goals are described including motives and background.

 This project is part of our object-oriented programming course and
it's purpose is to help us better understand Java programming
language, how to effectively utilize objects and how it can be usefull
for controlling an device (in this case, Lego NXT robot).

 The end goals and results for this project is to 1) have an program that
will controll the robot so that it can follow a line drawn to the ground
while also reacting and evading possible obstacles. And 2) create an
additional interface for PC from which it's possible to controll and
determine some key attribute values (speed and rotation values, for
example).

Description of the project parties and their roles.

 Our team consists of Juho Jauhiainen, Joni Korhonen, Miikka Koskinen
and Veeti Liljedahl. As for the roles within the team, admin (and to
that extends project manager roles) fall onto Juho Jauhiainen and Veeti
Liljedahl, Miikka and Joni are there to fulfill any other necessary roles
and help project managers. While role assignments seem rather laxed,
this is solely for a simple reason; if one team member is unable to
participate on certain day or has to drop out for whatever reason,
remaining members can then according to the situations and decisions
at the time assign and decide new person for the empty role/task.

Brief description of the target system. Use figures to clarify.

 The target system of this project is the OS used by the Lego NXT robot.
We use Java based program called "Eclipse" to write code for the OS to
run, upload it to the robot and then activate the robot alongside with the
coded program by pressing the robots power button.

Figure text is below the figure
# Project goals
Describe the parts (modules etc.) and phases (…, plan, implementation, testing, …) of the project that are included in this Project.

 The crucial parts and phases for this project are the coding and testing of the key functions required for the final version (sensor reading, movement, behaviour, just to name a few) as well writing clear yet not set-in-stone project plan and report form.

To which level of completion you are targeting to? (requirements analysis, plan, demo, prototype,…)

 Considering the skills of the team and the schedule at hand, while in the most optimistic case we wish to complete this project to it's full, requirements filling version, realisticly it might be best to say that if scheduling and possible technical difficulties get the better of us, we should and probably will aim for an at least demo or prototype that can display some of the required key features and functions.

Describe the client’s main questions this project will answer. What improvements is the client looking for? Use question form.
# Background information
Describe how the client has dealt with this issue beforehand. Are there any documents? Is there any research done in this field? Is there any literature?
What systems, programming languages etc. do you need to learn how to use? Describe the laws and regulations that should be noted.

 There are good quality documents and tutorials on the Lego robots OS
and the API it uses. To however effectively understand and read these
materials the reader and the coder must have at least basic understanding
of Java (although knowledge on C# coding also helps since Java structure
isn't too drastically different) and also has to know how to use Java IDE tools and in this case expecially, Ecplise program.
# methods, tools and techniques
Describe the methods, tools, standards and techniques of this project (programming languages, editors, …)

 For this project, we are using Java based programing and editing tool
called "Eclipse" which has the best compatability with the Lego robots OS.

Describe a plan of how you will find base information for your project (interviews, literature, …)
How do you process this information?

 As for finding the base information we need to create and finsih this
project we shall utilize not only what we learn during lectures but also
pick and try examples from tutorials/documentation so that we get
clear understanding on what the example does and how it can be modified
to be better suited for our project and coding style and perhaps try to alongside the projects progression read some literature/reference material related to the subject matter (library books, e-books, etc.).
# Results of the project
Describe the results of the project.
How the system will process data?
How do you verify/test the correctness of the results?
# Project Timetable and deliverables
Define a schedule for the project. It contains main phases, reporting, meetings and presentations. What targets do you set for each sprint? Who should be doing and what in the sprints?

Project task	Person	Result	Planned work load (h)
Writing the project plan	Juho Jauhiainen	A (preliminary) project plan	3
Finishing and fixing the sensor and reverse code.	Veeti Liljedahl	A working version of the sensor utilizing reverse code.	5

What should be ready and when, what do you deliver and when?
Table text is above the table
Deliverable / Description	Deliverable / date	Means of / delivery	Approval / method

# Risks
What risks are there and what is their probability?
See the end of the document for risk types.

 The biggest and most probable risks for this project are timetable related problems and problems revolving around organization, personel and information risk. However, considering the management tools we have at our disposal (both from in and out of school), I believe neither one of these risks should get an overwhelming hold on our team.

## Level 2 heading, if you need somewhere
Base text…
### Level 3 heading, if you need somewhere
Base text…

# SOURCES
The style used for the sources is Base Text. The line spacing is 1.

There is one empty line between references.

On the sources pages, numbering continues from the actual text.

Appendices have their own style:
Appendix 1

TITLE OF APPENDIX

There is no numbering on the Appendix pages.

This is a check list for your convenience. After using this list you may delete it.

The following risk types are according to (Pelin 1999).
## Technical risks
including lack of knowledge, usage of experts, unclear technical targets, background information, changes in technical content, information transfer in planning, market changes, new technical methods and tools, quality problems, additional tasks, guarantee time risks.
## Timetable risks
including all tasks, delivery times, material obtainability, subcontractor supervision, task dependencies, workloads, task order management, it problems, critical path, resource dependencies, timing of the documents, reviews and approvals, deliveries.
Key personnel load
## Organization, personnel, information transfer
including resource obtainability, craftsmanship, leadership skills, collaboration of the project team, changes in personnel, absences, accidents, strikes, project/line co-operation, line organization support, influences by other projects, multiproject organization resource management, subcontractor selection and usage, idle times, responsibility gaps, different nationalities
## Client and contract risks
including unclear contract, extra demands, client’s lack of expertise, delays in decision making, information transfer, reluctance for changes, client byrocracy, collaboration between organizations, subcontractors, business sales
## Supervision, steering and communication risk
including communication, supervision, work ethics and methods, distances
## Economical risks
Money running out? Can everything be bought and salaries paid?
## Responsibilities for products in R&D projects
including official approvals and licenses, laws and legislations, competitors, patents, copyrights
## Environmental factors, nature
including political circumstances, negative information, environmental and natural catastrophes
## External suppliers
including delivery changes
## Risks related to foreign countries in export projects (laws, political, military risks)
including local circumstances and language barriers
# Sources
Risto Pelin (1999): “Projektihallinnan käsikirja”, Projektijohtaminen Oy Risto Pelin, ISBN 951-97430-1-4, 1999